Team Member 1 – User & Expense Core

Tasks

| Task | App | Notes |
| --- | --- | --- |
| Create UserProfile model extending Django User | users | Use AbstractUser or OneToOneField |
| Implement Registration & Login (views or Django Auth) | users | Customize if needed |
| Build Profile Update View & Form | users | Include age, preferences |
| Add Middleware for Age-based UI Logic | users | Optional but useful for customization |
| Design Expense model with category, date, amount | expenses | Include user FK |
| Create Expense Logging Form (manual entry) | expenses | Basic validation |
| Handle CSV Upload and Parse | expenses | Use csv.reader or pandas |
| Build Dashboard Summary: Weekly/Monthly | expenses | Include total & savings |
| Add Category-wise Breakdown Function | expenses | For chart views |
| Create API Views for Expense Summary | expenses | If frontend is React |
| Set up Admin Views | users/expenses | Register models |

🎤 Team Member 2 – Voice & AI Logic

Tasks

| Task | App | Notes |
| --- | --- | --- |
| Build Voice Transcription Function (SpeechRecognition) | voice_input | Use Google API or offline option |
| NLP Parser to Extract Amount, Date, Category | voice_input | Regex + dateparser |
| Hook Parser Output to create_expense() | voice_input | Call Member 1’s expense method |
| Set Up Async Queue (Celery or threading) | voice_input | Optional: for non-blocking UX |
| Use pandas to Analyze Overspending Trends | ai_suggestions | Weekly/Monthly basis |
| Add Rule-Based Alert System (overspend logic) | ai_suggestions | E.g., “30% above average on food” |
| Generate Smart Suggestions Per User | ai_suggestions | Text + category-based |
| Build Suggestions API View | ai_suggestions | Use DRF or plain JSON view |

🎁 Team Member 3 – Rewards, Carbon & Groups

Tasks

| Task | App | Notes |
| --- | --- | --- |
| Create Models: RewardPoint, Challenge, Redemption | rewards | FK to user |
| Add Logic for Assigning Points | rewards | Based on savings or goal achievement |
| Build Redeem Rewards View | rewards | Optional: redeem gifts or badges |
| Track Badges & Streaks | rewards | Use streak counters |
| Create Models: EcoGroup, GroupChallenge, Membership | groups | Many-to-many user relations |
| Views for Group Join/Create | groups | Basic join/leave flow |
| Implement Group Leaderboard Logic | groups | Based on group points |
| Map Categories to Carbon Scores (JSON or model) | carbon | E.g., food = 0.5kg CO2 per ₹100 |
| Write Carbon Calculator Function | carbon | Per expense & monthly total |
| Suggest Greener Alternatives | carbon | Based on categories (e.g., travel) |
| Generate Monthly Carbon Chart Data | carbon | API for frontend |
| Admin Panel Setup for Groups & Challenges | admin | View/manage submissions |

🧩 Collaboration Tasks

| Task | Owner | Notes |
| --- | --- | --- |
| Define Shared Constants (categories, age groups, etc.) | All | Create common/constants.py |
| Agree on API Schema | All | Expense summary, suggestions, rewards |
| Setup Git Branch Strategy | All | Main, dev, feature branches |
| Weekly Integration Check-ins | All | Merge and test progress |
| Prepare API Docs (Swagger or Notion table) | Optional | Especially for frontend devs |

Directory structure

budget_planner_project/

├── manage.py

├── requirements.txt

├── .env

├── README.md

│

├── budget_planner_project/          # Project settings

│   ├── __init__.py

│   ├── settings.py

│   ├── urls.py

│   ├── asgi.py

│   └── wsgi.py

│

├── users/                           # User profiles, auth, age groups

│   ├── models.py

│   ├── views.py

│   ├── forms.py

│   ├── urls.py

│   ├── signals.py

│   └── templates/users/

│

├── expenses/                        # Expense logging, categories

│   ├── models.py

│   ├── views.py

│   ├── urls.py

│   ├── forms.py

│   └── templates/expenses/

│

├── rewards/                         # Points, challenges, badges

│   ├── models.py

│   ├── views.py

│   ├── urls.py

│   └── templates/rewards/

│

├── carbon/                          # Carbon calculation logic

│   ├── models.py

│   ├── utils.py                     # Carbon mapping functions

│   ├── views.py

│   └── templates/carbon/

│

├── ai_suggestions/                 # AI-powered insights + predictions

│   ├── ai_engine.py                # Core pandas/ML logic

│   ├── views.py

│   ├── urls.py

│   └── templates/ai_suggestions/

│

├── voice_input/                    # Voice logging for seniors

│   ├── transcriber.py              # SpeechRecognition + parsing logic

│   ├── views.py

│   ├── urls.py

│   └── templates/voice_input/

│

├── groups/                         # Community eco-leagues

│   ├── models.py                   # Group, Membership, Challenges

│   ├── views.py

│   ├── urls.py

│   └── templates/groups/

│

├── analytics/                      # Dashboard, graphs, insights

│   ├── views.py

│   ├── utils.py

│   └── templates/analytics/

│

├── static/                         # Static files (CSS, JS, images)

│   └── ...

│

├── media/                          # Uploaded receipts, profile pics

│   └── ...

│

└── templates/                      # Shared templates

├── base.html

├── dashboard.html

└── registration/

└── login.html

budget_planner_project/ (Main Config Folder)

| File | Purpose |
| --- | --- |
| __init__.py | Makes this a Python package. Leave as-is. |
| settings.py | All project-wide settings (apps, DB config, middleware, static/media settings, etc.) |
| urls.py | Main URL dispatcher. Includes app-level urls.py. |
| asgi.py, wsgi.py | For deployment. Required by Django to serve the app via ASGI/WSGI servers. |

📁 users/ (User profiles, onboarding)

| File | Purpose |
| --- | --- |
| models.py | Custom UserProfile (age group, income, goals). You can extend Django’s default User here. |
| views.py | Handles login, signup, onboarding/profile setup views. |
| forms.py | Django forms for login, signup, profile wizard. |
| urls.py | Routes for signup/login/profile pages. |
| signals.py | Auto-create UserProfile when a new user registers (via signals). |
| templates/users/ | HTML for login, profile setup, edit profile, etc. |

📁 expenses/ (Core budgeting and spending)

| File | Purpose |
| --- | --- |
| models.py | Expense model → fields like amount, category, date, notes, etc. |
| views.py | Views to add, update, delete, and list expenses. |
| forms.py | Forms for manual expense entry. |
| urls.py | Routes for expense log, update, delete. |
| templates/expenses/ | Expense log UI, history list, category filters, etc. |

📁 rewards/ (Gamified rewards)

| File | Purpose |
| --- | --- |
| models.py | Models for Points, Challenges, Badges, and reward redemption. |
| views.py | Show rewards dashboard, claim rewards, show daily/weekly challenges. |
| urls.py | Reward-related routes. |
| templates/rewards/ | HTML for reward tracking, claim options, badges, etc. |

📁 carbon/ (Carbon footprint estimation)

| File | Purpose |
| --- | --- |
| models.py | Optional: store user’s footprint data, tips history, etc. |
| utils.py | Lookup table for carbon weight by category. Logic to calculate total CO₂ per user. |
| views.py | Display carbon insights and tips. |
| templates/carbon/ | Visuals for monthly impact, tips to reduce footprint, etc. |

📁 ai_suggestions/ (AI-based insights)

| File | Purpose |
| --- | --- |
| ai_engine.py | AI logic (use pandas, statsmodels, or rule-based logic first). Predict overspending, analyze behavior. |
| views.py | Call ai_engine.py, display tips, push insights to user dashboard. |
| urls.py | Routes to get personalized suggestions. |
| templates/ai_suggestions/ | Smart insights UI: “You spent 30% more on food this month.” |

📁 voice_input/ (Voice-to-text logging)

| File | Purpose |
| --- | --- |
| transcriber.py | Use SpeechRecognition to parse speech like “Spent ₹200 on medicine”. Return category, amount, date. |
| views.py | Trigger voice capture, process via transcriber, create Expense entry. |
| urls.py | Route to access voice input feature. |
| templates/voice_input/ | Voice input UI: mic button, voice results preview, retry option. |

📁 groups/ (Community + eco-leagues)

| File | Purpose |
| --- | --- |
| models.py | Models for Group, Membership, WeeklyChallenges, LeaderboardEntry. |
| views.py | Join/create group, track group budget goals, leaderboard display. |
| urls.py | Routes for all group features. |
| templates/groups/ | Group dashboard, invite link, member list, leaderboard page. |

📁 analytics/ (Dashboard, graphs, trends)

| File | Purpose |
| --- | --- |
| views.py | Fetch budget data, carbon stats, reward points, etc. for dashboard. |
| utils.py | Helper functions for trend generation (monthly spend, CO₂ over time). |
| templates/analytics/ | Graphs, charts, and budget/carbon scorecards (e.g., using Chart.js or Plotly). |

📁 static/

- Your CSS, JavaScript, images, custom fonts.

- Organized like: